# Infosys Springboard Virtual Internship 6.0 Completion Report

# Team Details

Start date : 13th-Oct-2025

Name: Vaishnavi Ambhore

Internship Duration: 8 Weeks

# Project Title:

# NeuroFleetX - AI-Driven Urban Mobility Optimization

# 2. Project Objective

The main objective of this project was to build an intelligent route-optimization system capable of generating the shortest and fastest route between two locations. The goal was to understand backend–API communication, optimize geospatial data handling, and build a real-world logistics solution suitable for delivery, transportation, and fleet-management industries.

# 3. Project description in detail

Describe the internship project in detail. Include your approach, technology used, impact of this project in real world implementation.

# 4. Timeline Overview

| Week | Activities Planned | Activities Completed |
| --- | --- | --- |
| Week 1 | Build landing page with UI. | Completed landing page with responsive UI. |
| Week 2 | Create login page. | Created login page for first portal |
| Week 3 | Add vehicle Booking | Completed Vehicle Booking |
| Week 4 | Build Driver Portal. | Built Fleet Manager Portal |
| Week 5 | Build Admin Portal | Completed Admin Portal |
| Week 6 | Connect all portals and setup routing. | Created Customer Portal + Routed all portals |
| Week 7 | Bug fixing & feature refinement. | Completed major debugging and UI corrections |
| Week 8 | Final completion, PPT & polishing. | Completed entire project + prepared PPT. |

# 5a. Key Milestones

| Milestone | Description | Date Achieved |
| --- | --- | --- |
| Project Kickoff | Requirements & project scope finalized | Week 1 |
| Prototype/First Draft | Basic UI + API request working. | Week 4 |
| Mid-Term Review | Integrated backend with ORS successfully. | Week 5. |
| Final Submission | Final working model + UI polish | Week 8 |
| Presentation | Presented workflow, output, error handling. | Week 8 |

# 5b. Project execution details

The project execution followed an iterative and structured workflow:

  Requirement Analysis
Identified urban mobility challenges and prepared module-wise features.

  Frontend Development
Built responsive UI for Landing Page, Login, Booking, Customer Portal, Driver Portal, and Admin Portal.

  Backend Development (Spring Boot)

- Developed REST APIs for login, registration, bookings, vehicle data, and route handling

- Used controllers, services, and repositories

- Implemented validations and error handling

- Connected backend with database

  Route Optimization
Integrated routing API (ORS/Google Maps) using Spring Boot’s RestTemplate / WebClient.
Parsed geospatial data to compute shortest & fastest route.

  Portal Integration
Connected Customer, Driver, Fleet Manager, and Admin portals using role-based routes and API calls.

  Testing & Debugging
Used Postman for API testing.
Fixed routing issues, backend errors, and UI alignment problems.

  Final Deployment Preparation
Cleaned UI, improved workflow, and prepared PPT for final submission.

# 6. Snapshots / Screenshots

Include relevant visuals such as screenshots of work done, dashboards, code snippets, or designs.

# 7. Challenges Faced

Technical Challenges

- Integrating ORS API and handling geospatial responses.

- Maintaining consistent UI across multiple portals.

- Managing state and routing errors in React.

Operational Challenges

- Coordinating multiple modules within the 8-week timeline.

- Ensuring proper testing of all portals.

Resolution

- Used Postman extensively to debug API issues.

- Broke tasks into smaller modules to stay on track.

- Conducted iterative testing every week to avoid final-stage errors.

# 8. Learnings & Skills Acquired

Technical Skills

- Frontend development with React.js

- Efficient styling using Tailwind CSS

- API handling (GET, POST, routing APIs)

- Backend creation using Springboot

- Geospatial data handling

- MySql database operations

- Version control with Git & GitHub

Soft Skills

- Team collaboration

- Time management

- Problem-solving

- Technical presentation skills

# 9. Testimonials from team

This internship gave us hands-on experience with real-world projects. We learned how modern fleet-management systems work and gained confidence in building full-stack solutions.

# 10. Conclusion

The Infosys Springboard Virtual Internship provided valuable industry-level exposure. Working on NeuroFleetX enhanced our full-stack development skills and gave us practical experience in smart mobility systems. This project aligns strongly with our career goals in software development and AI-driven solutions.

# 11. Acknowledgements

We sincerely thank Infosys Springboard, our mentors, and team members for their continuous support, guidance, and valuable learning opportunities throughout this internship journey.